PROJECT PLAN DOCUMENT
(Due: 17th September, 2017)

Project number	35
Project Title	Object Detection & Tracking against 3D models
Document	Project Plan
Creation date	14/09/18
Created By	Antony, Priyank, Rohan, AadilMehdi
Client	Anil Upadhyay, Five Fingers

Brief problem statement
The project deals with detection and tracking of an inventory of objects against their 3D Mesh models in real time video(RGB) stream.

Team Members
AadilMehdi Javid Husen Sanchawala
Antony Martin
Priyank Modi
Rohan Chacko

Team Communication
Team meets twice a week along with a constantly active Whatsapp group among team members.

Development Environment
1) OpenCV
2) C++
3) Python
4) Obj/STL format for mesh models
5) Required C++ libraries

Milestone Schedule

Milestone	Due Date	Release	Deliverable?
Acquire 3D models and video stream	15/09/18	R1	Yes
Load and Register the model.	20/09/18	R1	Yes
Realizing edge templates for one model	20/09/18	R1	No
Code draft for edge template extraction	22/09/18	R1	No
Code completion for edge template extraction	22/09/18	R1	Yes
Code completion for edge template matcher for one object against frame	24/09/18	R1	Yes
Code draft for template matcher for one object against video stream	25/09/18	R1	No
Code completion for template matcher for one object against video stream	25/09/18	R1	Yes
Noting and displaying time and position when object enters, moves around and leaves the frame in video stream	26/09/18	R1	Yes
Code testing complete	27/09/18	R1	Yes
Realizing edge template models for multiple objects	­07/10/18	R2	No
Code draft for edge template extraction(multiple objects)	11/10/18	R2	No
Code completion for edge template extraction(multiple objects)	18/10/18	R2	Yes
Code completion for template matcher for multiple objects against frame	25/10/18	R2	Yes
Code draft for template matcher for multiple objects against video stream	27/10/18	R2	No
Code completion for template matcher for multiple objects against video stream	1/11/18	R2	Yes
Noting and displaying time and position when objects enters, moves around and leaves the frame in video stream	7/11/18	R2	Yes
Code testing complete	14/11/18	R2	Yes
Release	18/11/18	R2	Yes